## Slide 1: Sprint 29 Show and Tell 15 May 2024
G Squad
Digital Team

## Slide 2: Sprint 29.
Sprint goals
Council Tax change of address to be process mapping.
Council Tax single person discount form build (apply and cancel).
Council Tax student discount wireframe.
Council Tax e-billing user research.
Council Tax website content audit.
Homelessness appeals form build testing.

## Slide 3: Sprint 29.
Council Tax contact form – demand analysis
Over 50 percent of customers entered an account number – speeding up indexing
Around 50 percent of enquiries will be able to be reported online
Copy bill – opportunity to automate that process
Change of address – can already be reported online. User research to understand why this online process isn’t being used

## Slide 4
Sprint 29.
Council Tax user testing – user brain
Evaluate our success in search engine
Analyse end-to-end user experience from initial enquiry to outcome
Review initial perceptions of content and navigation
Paying Council Tax
Moving into the area (notifying Council and setting up payment)
Review eligibility for discount or exemption
Areas to monitor:
Suggested topics:

## Slide 5: Sprint 29.
Council Tax – content audit
Next steps:
Reduce number of tables
Possibility of combining PDF forms into one form
Aim to improve each page content
Pages with the most views in the last 6 month:
How you could reduce your Council Tax bill (5,900)
Student Council Tax discount and exemptions (5,800)
Single person discount (5,100)

## Slide 6: Sprint 29.
Council Tax user research – billing survey
Met with service to discuss survey placement on website and email addresses to use to mail out survey
Tested and iterated survey
Chose survey format (Microsoft Forms vs Optimal Workshop)
Help from David and Emma to set up Mailchimp
Contact with Matt Liddle around the consultation panel
Next steps:
Survey go live

## Slide 7: Sprint 29.
Debt Data Project – Next Phase
Data Matching | Building an Evidence Base | Automate Existing Reporting
Automate data extraction and processing. Automate the algorithm performing the matches. Develop evaluation criteria to measure the effectiveness of the model, and repeated runs. Test matching with Services contributing data and Legal. | Rerun the Can’t Pay/Won’t Pay analysis. Validate the types of payers. Review payment history identify patterns based on groups. Investigate how arrears accumulates. Cost / Benefit Analysis of Recovery Action | Making it easier to generate regular reports. Make the data available to a wider audience. Enrich current reporting with other data available across the council (LIoN, GIS etc) to provide additional value to quickly.

## Slide 8: Sprint 29.
Debt Recovery Process

## Slide 9: Sprint 29.
Debt Recovery Data Model

## Slide 10: Sprint 29.
Debt Recovery Data Model

## Slide 11: Sprint 29.
Council Tax Base Dashboard

## Slide 12: Sprint 29.
Modelling Impact: Developing a baseline
Exploring the data available in Capita, 8x8 and Civica: does it provide a baseline for the improvement work we have started?
Month | No. of Calls | Time Spent - Hours | FTE | Estimated Cost | Cost per interaction - £
January | 6218 | 565 | 3.81 | £ 11,765.43 | 1.89
February | 5237 | 637 | 4.3 | £ 13,266.46 | 2.53
March | 7490 | 777 | 5.25 | £ 16,197.54 | 2.16
April | 5878 | 722 | 4.88 | £ 15,056.31 | 2.56
May | 1958 | 223 | 1.51 | £ 4,646.18 | 2.37

## Slide 13: Sprint 29.
Council Tax -Change of address process mapping
Engage process map demo

## Slide 14: Sprint 29.
Council Tax, single person discount (SPD)
Apply and cancel proposed web content
Demo of both apply and cancel

## Slide 15: Sprint 29.
Form demo of single person discount process

## Slide 16: Sprint 29.
Council Tax, student discounts and exemptions wireframe (prototype) proposed web content

## Slide 17: Sprint 29.
Council Tax, student discounts and exemptions
DOB under or over 20 years old

## Slide 18: Sprint 29.
Council Tax, student discounts and exemptions
Foreign language assistant

## Slide 19: Sprint 29.
Council Tax, student discounts and exemptions
Are you a student nurse?

## Slide 20: Sprint 29.
Council Tax, student discounts and exemptions
Student

## Slide 21: Sprint 29.
Council Tax, student discounts and exemptions
Any occupants over 16 years old

## Slide 22: Sprint 29.
Council Tax, student discounts and exemptions
Details of occupants over 16 years old

## Slide 23: Sprint 29.
Housing – Homelessness appeals
Form demo
Case management demo

## Slide 24: Sprint 29.
Housing – Homelessness appeals. Case management
Appeals received will drop into a work queue
Cases an officer is working on appear in assigned tasks

## Slide 25: Sprint 29.
Housing – Homelessness appeals. Case management
Status is marked Open

## Slide 26: Sprint 29.
Housing – Homelessness appeals. Case management
Click to view case details

## Slide 27: Sprint 29.
Housing – Homelessness appeals. Case management
Content of form contained in different sections

## Slide 28: Sprint 29.
Housing – Homelessness appeals. Case management
Content of form contained in different sections

## Slide 29: Sprint 29.
Housing – Homelessness appeals. Case management
Status of the case changed to reflect the stage the case is at

## Slide 30: Sprint 29.
Housing – Homelessness appeals. Case management
Customer kept up to date by email at every status change – reducing avoidable contact

## Slide 31: Sprint 29.
What's next?
Household Support Fund changes
Council Tax - Change of address build
Council Tax – discount
Integrating contact form with NEC?
Planning content audit