## Slide 1: Sprint 62 Show and Tell 18 December 2024
C Squad
Digital Team

## Slide 2
Sprint goal
Go live with new theme for Safeguarding in Gateshead website

## Slide 3: Safeguarding in Gateshead website theme change
Safeguarding
Demo of new theme for website

## Slide 4
Financial assessments

## Slide 5: Context – care cost calculator
Financial assessments
Previously exploring idea of a care cost calculator
Now ready for design
However, the aim is for the calculator to link into the online financial assessment form – part of the same user journey
A higher uptake rate of online FA form is one of the metrics of success for calculator
Prompted a review of the financial assessment form

## Slide 6: Context – online financial assessment form
Financial assessments
Online financial assessment form was launched in July 2023. We know previously uptake has been relatively poor and paper forms are still predominantly used.
Wanted to investigate to understand:
If digital uptake is still poor
If yes, why
If yes, what we could do about it

## Slide 7: Areas to explore
Financial assessments
Data – what does the data tell us about the digital vs paper form ratio? Is there anything else the GOSS form data can tell us?
Usability – is the digital form itself a barrier? What is the user experience completing it?
Promotion – is this still seen as the biggest issue to uptake? If so, why isn’t it being promoted?

## Slide 8: Initial findings
Financial assessments
Data - uptake rate still relatively poor - about 15% of all financial assessments forms have been digital
Usability - Hotjar presented some potential usability issues, alongside testing of the form ourselves
Promotion - still suggested as the main issue but crucially, we still don’t know why

## Slide 9: Next steps
Financial assessments
Adult Social Care stakeholder engagement
Determine if there is user need for form improvements – e.g. hub and spoke
More data analysis:
Stakeholders might help us identify areas of interest
Form drop-off rate
Review impact of recent changes to process Financial Services have implemented

## Slide 10: Request to develop a newsletter to help promote, inform and recognise work of countryside volunteers and friends groups. Template for first issue developed, communications supported with drafting and adding content on behalf of countryside team. Issued via Mailchimp to volunteers on 16 December. Next issue planned for spring 2025.
Environment and Fleet Management
Countryside volunteers newsletter

## Slide 11: Development
Development
Bulky waste
  Removal of COVID questions and clarification around internal clearances
  Update to bulky waste item list – removal of items
  Change to allocation groups for bulky waste quote requests
Gambling licence payment form
  Removal of validation on reference number
  Update to Ref1 and Ref2 to ensure payments are processed correctly
Taxi licencing payments
  Addition of Private Hire Operator – Annual fee
Schools PN payments
  Addition of case detail to new case email

## Slide 12: Development
Development
Standard payments
  Update to form to show Phone number below Email address for consistency
  Creation of four new enforcement payment types
    Household duty of care - Household Duty of Care payment - Gateshead Council
    Failure to produce waste documents
    Failure to produce authority to transport waste
    Miscellaneous enforcement payments
Variable payments
  Five payments that have different payment amounts based on payment periods
    Flytipping - Enforcement flytipping payment - Gateshead Council
    Littering
    Failure to comply with a waste receptacles notice
    Failure to comply with a Community Protection Notice – Enforcement
    Failure to comply with a Community Protection Notice – Private Sector Housing

## Slide 13: Coming next……
Coming next
Christmas arrangements
Microsoft Clarity
Mobile Elevated Working Platforms (MEWPs)
Direct Payment report and content work

## Slide 14: No Deployments until 06/01/25

## Slide 15: Thank you
That's all folks!